SDIPLOMA PROJECT WORK PLAN

Development of an Intelligent System for Anomaly Detection in Home IoT Networks Based on Machine Learning Methods

| Project type | Group diploma project |
| --- | --- |
| Educational program | Software Engineering |
| Team members | Abayev Sultan Aidarovich; Balakarev Sergey Sergeevich |
| Supervisor | Turarova Marzhan Kabdikalievna |
| Current planning date | 13 October 2026 |
| Immediate checkpoint | 24 October 2026 |
| Purpose of this plan | To organize the analysis, design, planning, documentation, and initial project management activities required for the first project checkpoint. |

1. Project Goal and Planning Approach

The project aims to develop a Java-based intelligent system that detects anomalies in home IoT networks using machine-learning methods. The system is expected to analyze the network traffic of smart-home devices, learn their normal behavior, and notify the user about suspicious activity such as device compromise, network scanning, participation in a botnet, or unusual data transmission. The work plan is divided into two levels: an immediate plan for the 24 October checkpoint and a broader sequence of development stages that will continue after the checkpoint.

The 24 October stage focuses on evidence, analysis, requirements, architecture, prototype materials, verification planning, and project management. A complete application is not expected at this stage; the priority is to demonstrate that the project has been properly analyzed, designed, planned, and organized.

2. Immediate Work Plan: 13-24 October 2026

| Period | Task | Expected result / deliverable | Responsibility |
| --- | --- | --- | --- |
| 13 Oct | Project scope and team alignment | Confirm problem statement, target users, project scope, expected outcomes, individual responsibilities, and main milestones. | Whole team |
| 13 Oct | Git repository and YouTrack setup | Create/confirm one project repository, give access to all members and supervisor, create YouTrack project, initial milestones and task structure. | Whole team |
| 13-14 Oct | Project Proposal | Final project title, team, supervisor, problem statement, target users, aim, objectives, expected outcomes, and realistic project scope. | Whole team |
| 14-16 Oct | Evidence of Relevance | Prepare evidence that the problem is relevant: 3-5 discussions with owners of smart-home devices, network administrators, or IT security specialists, or a substantive agreement with an actual client; summarize verified findings separately from assumptions. | Whole team; each member collects part of the evidence |
| 14-18 Oct | Literature Review | Critical review and structured analysis table with at least 12 meaningfully used sources, including at least 8 scientific publications, covering IoT attack types, IoT traffic datasets, and ML-based anomaly detection; prioritize recent sources for rapidly evolving topics. | Sergey (ML-based detection) + Sultan (IoT security and network monitoring) |
| 15-17 Oct | Existing System Comparison | Compare 3-5 relevant systems (candidates: Suricata/Snort, Zeek, Firewalla, Bitdefender BOX, Fingbox) using 6-10 consistent criteria; identify capabilities, limitations, and the need for the proposed solution. | Sultan; Sergey reviews |
| 16-18 Oct | Technology Comparison | Compare alternatives for at least three key technical decisions, with 2-3 reasonable alternatives for each (for example, Java ML library, traffic input method, backend framework and storage); justify final choices based on project requirements. | Technical team; Sultan leads system choices, Sergey leads ML library and model choices |
| 17-19 Oct | Requirements Specification | Prepare functional and non-functional requirements, priorities, and verifiable acceptance criteria. | Whole team; each member covers own component |
| 18-20 Oct | Architecture and Diagrams | Prepare System Context Diagram, Use Case Diagram, and draft Component Diagram (traffic collection, feature extraction, anomaly-detection module, backend/API, storage, dashboard); ensure consistency with requirements and user scenarios. | Whole team; Sultan covers system components, Sergey covers the ML module |
| 19-21 Oct | UX / Prototype | Create mockups of key user scenarios and/or interaction flow showing how traffic is collected, how anomalies are detected, and how alerts and device status are shown to the user. Include API/input-output examples where relevant (for example, traffic feature vector in, anomaly score out). | Sultan + team review |
| 20-21 Oct | Verification and Evaluation Plan | Define testing plan, outcome metrics (Precision, Recall, F1, ROC-AUC, false-positive rate, detection latency), measurement conditions, datasets and data split, and a baseline approach (for example, a statistical threshold or rule-based detector) for comparison. | Whole team; Sergey leads model evaluation, Sultan leads system testing |
| 21-22 Oct | Repository Documentation | Complete README, documentation folders, diagrams, technology decisions, requirements, prototype links, and testing materials. Link YouTrack and documentation. | Whole team |
| 22 Oct | Internal Consistency Review | Check that proposal, requirements, architecture, prototype, technologies, and evaluation plan do not contradict each other. Fix missing links and unclear assumptions. | Whole team |
| 23 Oct | Supervisor Review | Present the current package to the supervisor, collect feedback on key deliverables and decisions, and record required changes. | Whole team + supervisor |
| 23-24 Oct | Final Revision and Checkpoint Package | Address supervisor comments; finalize repository and YouTrack; confirm progressive contributions; prepare a clean checkpoint version and submission summary. | Whole team |

3. Responsibility Allocation

The project is divided into two main parts: the system part (Java application for traffic collection, feature extraction, integration, backend, and user interface) and the machine-learning part (data, models, and evaluation). The allocation below reflects the current agreement within the team and should be confirmed during the meeting with the supervisor; details may be adjusted according to the supervisor's recommendations.

| Team member | Focus | Main contribution to the current stage |
| --- | --- | --- |
| Abayev Sultan Aidarovich | System part (Java) | System architecture, traffic collection and feature-extraction design, backend and API design, data storage, integration of the ML module, dashboard/user interface prototype, technology comparison for system components, system requirements and acceptance criteria, system part of the Component Diagram, system and integration test planning. |
| Balakarev Sergey Sergeevich | Machine-learning part | Review of IoT attack types and public datasets (for example, IoT-23, N-BaIoT, CIC IoT 2023), literature review on ML-based anomaly detection, feature and model selection, comparison of ML libraries and algorithms, ML requirements and acceptance criteria, ML-module part of the Component Diagram, model evaluation plan with metrics and baseline. |

4. Technical Focus of the Individual Parts

Sultan's system part (Java)

Define the responsibilities of the system components within the complete workflow: traffic collection, feature extraction, anomaly detection, alerting, and user interface.

Design how traffic enters the system (live capture or replay of recorded pcap files) and compare reasonable alternatives.

Design the API contract between the traffic-processing layer, the backend, the ML module, and the user interface.

Define the data flow for traffic features, anomaly scores, alerts, device records, errors, and logs.

Compare reasonable backend framework, data-storage, and traffic-capture alternatives and justify the selected solutions.

Specify system functional and non-functional requirements, including acceptance criteria that can be tested.

Prepare the system part of the draft Component Diagram and the System Context Diagram.

Define how the system will be tested independently and during integration with the ML module, including tests with simulated attacks.

Sergey's machine-learning part

Review typical attacks and anomalies in home IoT networks and define which anomaly types the first version will detect.

Select and compare candidate public IoT traffic datasets (for example, IoT-23, N-BaIoT, CIC IoT 2023) by size, labels, attack types, and applicability.

Define the feature set extracted from network traffic and the preprocessing steps; agree the feature format with the system part.

Compare ML libraries available for Java and 2-3 candidate algorithms (for example, Isolation Forest, One-Class SVM, autoencoder) and justify the selection.

Specify ML functional and non-functional requirements (for example, minimum detection quality, maximum false-positive rate, inference time) with testable acceptance criteria.

Prepare the ML-module part of the draft Component Diagram and define the model input/output interface.

Define the evaluation plan: metrics, train/validation/test split, baseline approach, and cross-dataset checks.

5. Expected State of the Project by 24 October

Completed project README with project description, problem statement, target users, expected outcomes, team responsibilities, project scope, selected technologies, current status, and relevant links.

Project proposal and scope.

Literature review, existing-system comparison, and technology comparison (including dataset and model alternatives).

Initial functional and non-functional requirements with acceptance criteria.

Required architectural diagrams, including editable source files.

Prototype materials (dashboard mockups and API examples) or a link to the prototype.

Verification and evaluation plan with metrics, datasets, and baseline approach.

YouTrack project with assigned, prioritized tasks, deadlines, and acceptance criteria.

Evidence of progressive contributions from each team member in the repository.

Supervisor feedback on key deliverables and recorded decisions on how comments were addressed.

6. Development Stages After 24 October

| Stage | Main objective | Key activities | Expected milestone |
| --- | --- | --- | --- |
| Stage 2 - Core Development | Implement the main technical components. | System part: develop traffic collection and feature-extraction modules, backend services and APIs, data storage, and a basic dashboard. ML part: prepare datasets, implement preprocessing, train and tune candidate anomaly-detection models, and implement the baseline approach. | Runnable versions of the system modules and trained candidate models. |
| Stage 3 - System Integration | Connect all components into one end-to-end flow. | Integrate traffic input, feature extraction, the trained model, backend logic, storage, and alert display; resolve interface and data-format issues; adapt the model for near-real-time operation. | End-to-end prototype for key anomaly-detection scenarios. |
| Stage 4 - Testing and Evaluation | Demonstrate that the system satisfies project requirements. | Functional and integration testing, error handling, model evaluation (Precision, Recall, F1, ROC-AUC, false-positive rate), comparison with baseline, cross-dataset checks, tests with simulated attacks, detection latency and resource-usage measurement, bug fixing. | Measured results and evidence against acceptance criteria. |
| Stage 5 - Finalization and Thesis Preparation | Prepare the project for final defense. | Stabilize implementation; complete documentation; summarize results and limitations; prepare thesis/report, presentation, demo, and final repository version. | Defense-ready project and documentation package. |

7. Project Tracking and Control

Use one GitHub or GitLab repository throughout the diploma project and give the supervisor access.

Each team member uses an identifiable personal account; individual contributions must remain traceable.

Create a YouTrack task for every meaningful work item. Each task should contain an owner, expected outcome, acceptance criteria, and deadline.

Link branches, commits, pull/merge requests, and documentation changes to the relevant YouTrack task whenever practical.

Commit work progressively rather than uploading all materials immediately before a checkpoint.

Use separate task/feature branches and review changes before merging into the main branch.

Review progress with the supervisor at agreed checkpoints; record feedback and the resulting revisions.

Before each pre-defense, prepare a stable tagged version, a summary of completed work, known limitations, and outstanding tasks.

8. Discussion Points for the Supervisor Meeting

Confirm the final scope of the system: which anomaly types (for example, network scanning, botnet participation, abnormal data transmission) and which device types will be supported in the first working version?

Confirm the target users and the best way to collect 3-5 pieces of evidence of relevance.

Confirm the responsibility allocation: system part for Sultan and machine-learning part for Sergey.

Confirm whether traffic will be captured live from a real or emulated IoT network or replayed from recorded datasets, and whether training on public datasets is sufficient.

Confirm the minimum prototype expected by 24 October.

Confirm the preferred technologies and whether there are mandatory constraints for the programming language (Java), ML libraries, storage, or deployment.

Confirm the expected frequency of supervisor meetings and the next milestone after 24 October.